## Slide 1: Digital Twin Application Release 1 Team 1
Praktikum Software Engineering - SS 2021
Markus Mühleder, Matthias Herzog, Petra Körper, Florian Dobretsberger

## Slide 2: Presentation Release 1 - Agenda
UML Class Diagram
UI Prototype
Current Status
Planning for Release 2

## Slide 3: Class Diagram

## Slide 4: DataAccessLayer

## Slide 5: ComponentTree

## Slide 6: UI Prototype
https://www.figma.com/file/eF8Nwqi88dUXHkD92kE4xA/Smart-Room-Prototype?node-id=83%3A379

## Slide 7: Current Status + progress in Release 1
UI-Prototyp (Mobile und Desktop)
  Figma
Continuos Integration
  CircleCI
Architektur-Planung (Backend und Frontend)
  VS Klassen-Designer, Dependency-Diagram
  Diagrams.net
Basis-Setup (Backend und Frontend)
  C#, .NET 6, ASP.NET, EntityFramework
  TypeScript, React, MaterialUI (MUI), Chart.JS

## Slide 8: Problems in Release 1
Continous Deployment noch nicht umgesetzt
Research als großer unterschäzter Zeitfaktor
LessonsLearned
  Mehr Fokus auf Mindestanforderungen
  Aufwandsschätzung optimieren

## Slide 9: Next Steps + Planning Release 2
UI MainPage Epic
UI DetailsPage Epic
Unit Tests
Code Qualität
Zenhub
https://app.zenhub.com/workspaces/se-praktikum-62345aeefc8e8c00125ad915/board